# BIZNES PLAN

## DROPSHIP MATCHING PLATFORMPlatforma AI do automatycznego doboru zleceń i freelancerów

Model: Zero Budget + Własny VPS

Wersja: 1.0 | Data: Czerwiec 2026

# SPIS TREŚCI

- 1. Executive Summary

- 2. Problem & Oportunity

- 3. Koncepcja Biznesu

- 4. Model Przychodów

- 5. Tech Stack (Zero Budget)

- 6. Architektura Systemu

- 7. AI Matching Engine

- 8. Go-to-Market Strategy

- 9. Finansy & Unit Economics

- 10. Roadmap 24 Miesięcy

# 1. EXECUTIVE SUMMARY

### Problem

- Zleceniodawcy (głównie e-commerce, dropshipping) szukają tanich dostawców. Freelancerzy i małe firmy szukają zleceń. Matching jest RĘCZNY i nieefektywny.

### Rozwiązanie

- Platforma SaaS z AI engine, która automatycznie dopasowuje zlecenia do najlepszych freelancerów/dostawców na podstawie:

- Specjalizacji (kategoria usługi)

- Ceny i dostępności

- Historii i ratingów

- Lokalizacji i czasów realizacji

- Języków obsługi

### Model Przychodów

- Marża na każdej transakcji: 5-15%

- Subskrypcja dla PRO: 49-299 PLN/miesiąc

- API dla platform e-commerce: 500-2000 PLN/miesiąc

### Why Now?

- Boom dropshippingu i e-commerce w Poland

- LLM APIs dostępne za grosze

- VPS za 10-30 PLN/miesiąc starcza

- Konkurencja fragmentaryczna i drogie

# 2. PROBLEM & OPPORTUNITY

## Market Size

| Segment | Rynek (PL) | CAGR | Nasz Target |
| --- | --- | --- | --- |
| E-commerce | 50 mld PLN | 15% YoY | Dropshipping: 15 mld PLN |
| Freelancerzy (PL) | 5 mld PLN | 25% YoY | Platform ekonomia: 1.5 mld PLN |
| Usługi outsourcing | 20 mld PLN | 12% YoY | Matchmaking: 2 mld PLN |

## Customer Pain Points

### Dla Zleceniodawców (e-commerce, dropshipping):

- ❌ Trudno znaleźć wiarygodnych dostawców za dobrą cenę

- ❌ Porównywanie ofert zajmuje godziny

- ❌ Brak danych o czasie realizacji i jakości

- ❌ Integracja z systemami (API, pluginy) droga i czasochłonna

### Dla Freelancerów & Dostawców:

- ❌ Trudno znaleźć NOWYCH klientów - nawet na Upwork/Fiverr

- ❌ Duża konkurencja cena - najniższa wygrywa

- ❌ Provisja na Upwork/Fiverr: 20-30% (ZBYT WYSOKA!)

- ❌ Brak systemowego dopasowania do swoich umiejętności

# 3. KONCEPCJA BIZNESU

## Nazwa Platformy

DROPIFY (lub FREELOAD, MATCHPRO, AUTOSHIP)

## Co to jest?

B2B Marketplace z AI engine do automatycznego dopasowania:

- Zlecenia (od e-commerce, dropship) ↔ Dostawcy (freelancers, małe firmy)

- Transparentne ceny, ratingi, historię

- Integracje z popularnymi platformami: WooCommerce, Shopify, Allegro

- API dlaCustomBuild systemów

## Unikalna wartość (USP)

- ✓ AI automatycznie dopasowuje - ZERO ręcznej pracy

- ✓ Niższe provisje (5-15% vs 20-30% na Upwork)

- ✓ Lokalna (PL) + kilka języków EU

- ✓ Integracje gotowe (nie trzeba czegoś budować)

- ✓ Szybkie wdrożenie (3 dni max)

# 4. MODEL PRZYCHODÓW

## Stream 1: Transaction Fee (Główny przychód)

| Scenario | Marża | Kto płaci | Wpływ |
| --- | --- | --- | --- |
| Mały dropship | 10% | Zleceniodawca | 100 PLN zlecenia → 10 PLN |
| Średnia usługa | 8% | Freelancer | 1000 PLN → 80 PLN |
| API Integration | 5-7% | Obie strony (split) | Wyższe volume |

## Stream 2: Premium Subscription

| Tier | Cena/miesiąc | Features | Target |
| --- | --- | --- | --- |
| FREE | 0 PLN | Max 5 zleceń/miesiąc, osnovne matching | Testy |
| STARTER | 49 PLN | 50 zleceń/miesiąc, analytics, email support | Nowe firmy |
| PRO | 149 PLN | Unlimited, priority matching, AI tuning, Slack | Growing |
| ENTERPRISE | 499+ PLN | Custom rules, dedicated manager, API v2 | BigBiz |

## Stream 3: API & Integracje

- WooCommerce Plugin: 49 PLN jednorazowo

- Shopify App: 29 PLN/miesiąc

- Custom API: 500-2000 PLN/miesiąc + setup 1000 PLN

## Stream 4: Data & Analytics (Future)

- Anonimizowane insights dla Zleceniodawców

- Market trends, pricing recommendations

- ~5-10% SaaS revenue (M3+)

# 5. TECH STACK - ZERO BUDGET MODEL

## Assumption

- Masz już VPS (np. Hetzner 10-30 PLN/miesiąc)

- Walić open source - zero license costs

- AI: Claude API (pay-as-you-go, ~100 PLN/miesiąc start)

### Backend

| Komponent | Technologia | Koszt | Powód |
| --- | --- | --- | --- |
| Framework | FastAPI (Python) lub Node.js | Free | Szybko, async-first |
| Database | PostgreSQL | Free | Solidny, open source |
| Cache | Redis | Free | Matching performance |
| Queue | Celery + Redis | Free | Async jobs (matching) |
| File Storage | MinIO (S3 self-hosted) | Free | Avatars, docs |
| Search | Elasticsearch open source | Free | Full-text search zleceń |

### Frontend

| Komponent | Technologia | Koszt | Powód |
| --- | --- | --- | --- |
| Framework | React 18 + TypeScript | Free | Modern, component-based |
| UI Library | Shadcn/ui + Tailwind | Free | Piękne, szybkie |
| State | Zustand lub Jotai | Free | Lightweight |
| Charts | Recharts lub Chart.js | Free | Analytics dashboard |
| Hosting | Nginx (z Twojego VPS) | Free | Static files, reverse proxy |

### AI & ML

| Component | Solution | Koszt | Notes |
| --- | --- | --- | --- |
| LLM Matching | Claude API (Anthropic) | ~100-500 PLN/m | Pay per token |
| Embeddings | OpenAI small (~GPT-4 mini) | ~50 PLN/m | Vector DB setup |
| Vector DB | pgvector (PostgreSQL ext) | Free | Built-in Postgres |
| NLP Tasks | spaCy (local) | Free | Tokenization, NER |

### Infrastruktura & DevOps

| Komponent | Solution | Koszt | Setup |
| --- | --- | --- | --- |
| Hosting | VPS Hetzner / OVH | 10-30 PLN/m | Docker + Compose |
| CI/CD | GitHub Actions | Free | Simple workflows |
| Monitoring | Prometheus + Grafana | Free | Self-hosted |
| Logging | ELK Stack (Elasticsearch) | Free (oszczędny) | Centralized logs |
| Email | SendGrid free tier (100/d) | Free → 10 PLN/m | Transactional |
| SMS | Twilio / SMS.pl (gdy 💰) | ~1-2 PLN/100 SMS | Later |
| Domain | Google Domains / OVH | 50-100 PLN/rok | Standard |

## TOTAL MONTHLY COST (MVP)

| Item | Cost | Notes |
| --- | --- | --- |
| VPS (Hetzner) | 20 PLN | 2vCPU, 4GB RAM, 40GB SSD |
| Claude API | 150 PLN | Estimated (scaling with revenue) |
| Domain + DNS | 5 PLN | Amortized |
| SendGrid/Email | 5 PLN | Minimal |
| Backup storage | 10 PLN | Optional (Zeit/S3) |
| TOTAL | 190 PLN | Bazoooka najtaniej! |

✓ Przy pierwsze 50 transakcjach/miesiąc: ~4-10 PLN marża < koszt. M2-M3 już rentowne!

# 6. ARCHITEKTURA SYSTEMU

## High-Level Architecture

┌─────────────────────────────────────────────────────────────────┐

│ FRONTEND LAYER                                                  │

├─ Web App (React)      ├─ Mobile (React Native / PWA)              │

├─ Plugin (WooCommerce) ├─ App (Shopify)                           │

┌─────────────────────────────────────────────────────────────────┐

│ API LAYER (FastAPI / Express)                                   │

├─ /api/jobs           ├─ /api/matches        ├─ /api/users      │

├─ /api/matching/ai    ├─ /api/payments       ├─ /api/analytics  │

┌─────────────────────────────────────────────────────────────────┐

│ CORE SERVICES                                                   │

├─ Matching Engine     ├─ Payment Service     ├─ Notification    │

├─ Rating System       ├─ Auth Service        ├─ Integration Hub │

┌─────────────────────────────────────────────────────────────────┐

│ DATA LAYER                                                      │

├─ PostgreSQL          ├─ Redis Cache         ├─ pgvector (AI)   │

└─────────────────────────────────────────────────────────────────┘

## Data Models (Simplified)

### User (Zleceniodawca & Freelancer)

id, email, role, profile, bio, skills[], location, rating, created_at

### Job (Zlecenie)

id, title, description, category, budget, deadline, location, required_skills[], status, creator_id

### Bid & Match (Propozycja)

id, job_id, freelancer_id, matched_by (AI), score, status, price, deadline, created_at

### Rating & Review

id, from_user_id, to_user_id, job_id, score, comment, created_at

# 7. AI MATCHING ENGINE

## Kluczowy competitive advantage

### Algorytm

- 1. Job embedding (Claude: analiza zlecenia → embedding)

- 2. Freelancer profile embedding (skills, history, location)

- 3. Vector similarity (pgvector: cosine distance)

- 4. Scoring: similarity + rating + price + availability

- 5. Top 3-5 matches → ranking + automatic proposal

## Scoring Formula

SCORE = (Semantic_Sim * 0.40) + (Rating * 0.25) + (Price_Fit * 0.20) + (Availability * 0.15)

## Claude API Integration

- Job analysis → extract: category, skills, urgency, location

- Freelancer fit → assess: match_score, reason, suggested_price

- Auto-pricing → recommend price based on market data

- Conflict resolution → detect duplicate/unsuitable matches

## Example Matching Flow

- Zleceniodawca: 'Potrzebuję kogoś do zrobienia 100 produktowych zdjęć e-commerce w Warszawie, deadline 3 dni'

↓ AI Analysis (Claude):

- Category: PhotographySubcategory: ProductLocation: WarsawUrgency: High (3 days)Budget suggestion: 2500-4000 PLN

↓ Match freelancers with pgvector:

- Filter: Photography skills + Warsaw location + available now

- Rank by: vector similarity + rating + price fit

↓ Automatic proposal to TOP 3:

- Freelancer A: score 0.92, rating 4.8★, 3500 PLN

- Freelancer B: score 0.87, rating 4.5★, 3000 PLN

- Freelancer C: score 0.81, rating 4.2★, 2800 PLN

# 8. GO-TO-MARKET STRATEGY

## Phase 0: MVP Launch (M1-M2)

### Landing Page

- Simple React page + Typeform for waitlist

- SEO: 'dropshipping matching', 'freelance matching Poland'

- Organic + paid ads (Google Ads: 100 PLN budget test)

### Early Users (20-50)

- Outreach: direct DM na Grupach FB (dropshipping, e-commerce)

- Offer: FREE tier + 3 mies. PRO (normal 149 PLN)

- Goal: 10 paying, 20+ waitlist

## Phase 1: Traction (M3-M6)

- WooCommerce plugin MVP (100 installations target)

- Case studies: 3-5 success stories

- Content: blog 2x/tydzień (SEO hacking)

- YouTube: 1-2 min demo, unboxing, ROI stories

- Target: 50+ active users, 200 transakcji/miesiąc

## Phase 2: Scale (M7-M12)

- Shopify app na App Store

- Partnerships: reseller programy z agencjami

- Affiliate program (20% commission)

- Paid ads: 500-1000 PLN/miesiąc

- Target: 200+ active users, 1000+ transakcji/miesiąc

## Channels & Tactics

| Channel | Effort | Timeline | Expected ROI |
| --- | --- | --- | --- |
| SEO Content | Medium | M1-M12 ongoing | High (long-term) |
| FB Groups outreach | Low | M1-M3 daily | Medium |
| Google Ads | Low | M3+ ongoing | Medium-High |
| YouTube | Medium | M3-M6 weekly | High (viral potential) |
| Partnerships | High | M6-M12 | Very High |
| Email list | Low | M1+ weekly | High (retention) |
| Referral/Affiliate | Low | M6+ passive | Very High |

# 9. FINANSY & UNIT ECONOMICS

## Conservative Scenario (Safe Forecast)

| Miesiąc | Transakcji | Avg Value | Revenue (8% marża) | Costs | Profit/Loss | Users |
| --- | --- | --- | --- | --- | --- | --- |
| M1 | 5 | 500 PLN | 20 PLN | 190 PLN | -170 PLN | 5 |
| M2 | 15 | 600 PLN | 72 PLN | 220 PLN | -148 PLN | 15 |
| M3 | 50 | 700 PLN | 280 PLN | 250 PLN | +30 PLN | 35 |
| M4 | 100 | 800 PLN | 640 PLN | 280 PLN | +360 PLN | 60 |
| M5 | 200 | 850 PLN | 1360 PLN | 320 PLN | +1040 PLN | 95 |
| M6 | 350 | 900 PLN | 2520 PLN | 370 PLN | +2150 PLN | 140 |
| M12 | 1000 | 1000 PLN | 8000 PLN | 500 PLN | +7500 PLN | 300+ |

## Aggressive Scenario (Viral Growth)

| Miesiąc | Transakcji | Przychód | Costs | Profit | Note |
| --- | --- | --- | --- | --- | --- |
| M3 | 150 | 840 PLN | 280 PLN | +560 PLN | WooCommerce launch |
| M6 | 800 | 4800 PLN | 450 PLN | +4350 PLN | Influencer pickup |
| M12 | 3000 | 18000 PLN | 800 PLN | +17200 PLN | Shopify + partners |
| M24 | 8000 | 56000 PLN | 1500 PLN | +54500 PLN | Full scale |

## Unit Economics (Per Transaction)

- Average Job Value: 800 PLN

- Platform Fee (8% avg): 64 PLN

- Payment Processing (2.5%): -1.60 PLN

- AI Matching Cost (Claude): -2 PLN

- Support/Overhead: -3 PLN

NET UNIT MARGIN: 57.4 PLN (~71% margin!)

## Breakeven Analysis

- Fixed costs: ~190 PLN/miesiąc (VPS + Claude + domain)

- Variable cost per transaction: ~7 PLN (payment + AI)

- Revenue per transaction: 64 PLN

- Contribution margin: 57 PLN

BREAKEVEN: 190 ÷ 57 ≈ 3-4 transakcji/miesiąc!

## CAC & LTV

| Metric | Conservative | Aggressive |
| --- | --- | --- |
| CAC (Cost Acq.) | 50 PLN | 30 PLN |
| LTV (Lifetime Value) | 500-1000 PLN | 2000-5000 PLN |
| LTV/CAC Ratio | 10-20x | 67-167x |
| Payback Period | 1-2 months | 1 month |

# 10. ROADMAP - 24 MIESIĘCY

## PHASE 1: MVP (M1-M2) - 'Can It Work?'

### Deliverables

- Landing page + email waitlist

- Minimal viable platform (5 endpoints API)

- Basic matching algo (no AI yet, rules-based)

- Manual payment (Stripe test)

### KPIs to Hit

- 10+ signups

- 5+ completed jobs

- Product-market fit signals (NPS > 40)

## PHASE 2: AI + Polish (M3-M4)

### Deliverables

- Claude API integration (full matching engine)

- pgvector embeddings + similarity search

- Rating & review system

- Automated matching proposals (no click)

- Mobile responsive UI

### KPIs to Hit

- 30+ active users

- 100+ jobs/miesiąc

- Match acceptance > 30%

- Profitability achieved (M4)

## PHASE 3: Integrations (M5-M8)

### Deliverables

- WooCommerce Plugin (v1)

- API documentation (Swagger/OpenAPI)

- Affiliate/reseller program

- Analytics dashboard (basic)

- Automated payout (bank transfer)

### KPIs to Hit

- 100+ plugin installations

- 500+ jobs/miesiąc

- 5+ API partners

## PHASE 4: Scale (M9-M24)

### Deliverables

- Shopify App (App Store)

- Allegro integration

- Advanced AI features (pricing suggestions, demand forecast)

- Mobile app (iOS + Android)

- Multi-language support

- B2B partnerships (expand regions)

### KPIs to Hit

- 500+ active users

- 3000+ jobs/miesiąc

- 50k+ PLN monthly revenue

- Series A readiness

# 11. RISKS & MITIGATION

| Risk | Probability | Impact | Mitigation |
| --- | --- | --- | --- |
| No product-market fit | Medium | Critical | Early user feedback loops, iterate fast |
| AI API costs explode | Low | Medium | Cache prompts, batch processing, switch to local model |
| Competitor launch | Medium | High | Fast execution, network effects, exclusive partnerships |
| Payment fraud | Low | High | Stripe fraud detection, 2FA, verification |
| Data privacy issues | Low | Critical | GDPR compliance, SOC 2, encrypted storage |
| Marketplace chicken-egg | High | Critical | Start with specific niche (e.g. photography), seed both sides |
| VPS downtime | Low | High | Auto-backup, failover strategy, redundancy M6+ |

# 12. STRESZCZENIE EGZEKUTYWNE

## Co to jest DROPIFY?

- B2B Marketplace (Airbnb dla freelancerów + dropship dostawców)

- AI engine automatycznie dopasowuje zlecenia ↔ contractors

- Revenue model: 5-15% marża + premium tiers + API

## Dlaczego NOW?

- E-commerce boom w Poland

- LLM APIs ultra-cheap (Claude 3.5 Sonnet)

- VPS 20 PLN/miesiąc wystarczy

- Upwork/Fiverr nisbą (20-30% provisja)

## Business Model

| Stream | M6 Target | M12 Target |
| --- | --- | --- |
| Transaction fees | 1500 PLN | 8000 PLN |
| Subscriptions | 400 PLN | 2000 PLN |
| API/Integrations | 200 PLN | 1500 PLN |
| TOTAL REVENUE | 2100 PLN | 11500 PLN |

## Competitive Advantage

- ✓ AI matching (nie ręczna, nie rules-based)

- ✓ Niższe provisje (5-15% vs 20-30%)

- ✓ Ready integrations (WooCommerce, Shopify)

- ✓ Local-first (Polska) + EU expansion easy

- ✓ Speed to market (3 mies. MVP)

## Next Steps (M1 Action Plan)

- Week 1-2: Setup VPS, GitHub repo, basic React template

- Week 2-3: FastAPI backend + PostgreSQL (5 core endpoints)

- Week 4: Landing page + Typeform waitlist

- Week 4+: Outreach to 50 FB groups (dropshipping, freelance)

- M2: Iterate on feedback, add ratings, improve matching

→ By M3, should have PMF signals and first paying users

---

DOCUMENT END